YUVA – JUNIOR SOFTWARE DEVELOPER INTERNSHIP

WEEK 4 TASK

COMPREHENSIVE TESTING STRATEGY
AND QUALITY ASSURANCE PLAN

StudySphere – Student Study Management Platform

A structured quality plan covering test levels, module-wise test cases, QA metrics, automation and manual testing, defect management, code review, security testing, and release quality gates.

| Project | StudySphere |
| --- | --- |
| Task | Week 4 – Comprehensive Testing Strategy and Quality Assurance Plan |
| Methodology | Agile / iterative testing throughout the SDLC |
| Technology | React, Node.js, Express.js, MongoDB |
| Testing Scope | Functional, integration, system, acceptance, security, usability, performance and regression |
| Primary Outcome | A repeatable quality process and release-readiness framework |

Prepared for Internship Submission

# 1. Executive Summary

This document defines the comprehensive testing strategy and Quality Assurance (QA) plan for StudySphere, a web-based Student Study Management Platform. The objective is to ensure that the application is functionally correct, secure, reliable, usable, maintainable, and ready for release.

Testing will be integrated throughout the Agile development lifecycle rather than postponed until the end. The strategy uses multiple test levels: unit testing for isolated logic, integration testing for module and API interaction, system testing for complete workflows, and acceptance testing for validation against user and business expectations. These levels are complemented by regression, security, usability, performance, compatibility, and exploratory testing.

The plan also defines realistic test cases for authentication, profile, subjects, tasks, dashboard, progress tracking, and notifications. Each test case specifies preconditions, actions, expected results, and pass criteria. QA metrics such as test coverage, pass rate, defect density, defect leakage, severity distribution, and performance response time will be monitored during development.

Automation will be used for repeatable and high-frequency checks, while manual testing will be used for exploratory, usability, visual, and context-dependent scenarios. Defects will be reported, prioritized, assigned, fixed, retested, and closed through a controlled workflow. Code review and release gates will provide additional quality controls.

The strategy is informed by publicly available software-testing guidance. ISTQB describes test levels as organized groups of test activities that can overlap across an iterative SDLC. citeturn0search36 OWASP's Web Security Testing Guide provides a structured methodology for testing web applications and web services, including authentication, authorization, session management, input validation, error handling, business logic, client-side and API testing. citeturn0search2turn0search8

## Quality Objectives

Detect defects as early as practical.

Verify that requirements are implemented correctly.

Prevent regressions when new features are added.

Protect user accounts and study data.

Provide measurable evidence for release readiness.

Continuously improve the development and testing process.

# 2. Project and Testing Scope

## 2.1 System Modules

| Module | Main Functions | Testing Focus |
| --- | --- | --- |
| Authentication | Registration, login, logout, protected access | Validation, authentication, authorization, session/token behavior |
| User Profile | View/update profile information | Validation, persistence, access control |
| Subjects | Create, view, edit, archive/delete subjects | CRUD, ownership, validation, persistence |
| Study Tasks | Create, edit, complete, delete tasks; priority/due date | Business rules, CRUD, status transitions |
| Dashboard | Summary cards and pending/completed information | Data aggregation, consistency, UI states |
| Progress Tracking | Completion indicators and progress summaries | Calculation accuracy and data consistency |
| Notifications | Reminder/notification behavior | Trigger conditions, duplicate prevention, failure handling |
| API Layer | REST endpoints and error responses | Contracts, status codes, validation, authorization |
| Database | MongoDB persistence | Schema validation, data integrity, query behavior |

## 2.2 In Scope

Functional correctness of all MVP modules.

API and database integration.

User-facing workflows and responsive behavior.

Security controls affecting authentication, authorization and input handling.

Regression testing after fixes and feature additions.

Basic performance and compatibility checks.

Release documentation and quality evidence.

## 2.3 Out of Scope

Large-scale load testing for millions of users.

Native mobile application testing.

Third-party systems not integrated into the MVP.

Formal compliance certification.

# 3. Overall Testing Framework

The testing process follows a layered approach. ISTQB's current Foundation Level syllabus describes test levels as groups of test activities organized and managed together, with test levels potentially overlapping in iterative development. citeturn0search36

| Level / Type | Objective | Typical Evidence | Primary Owner |
| --- | --- | --- | --- |
| Unit | Verify isolated functions/components | Assertions, component tests | Developer |
| Integration | Verify interactions between modules | API + DB, service integration tests | Developer/QA |
| System | Verify complete application behavior | End-to-end workflows | QA/Developer |
| Acceptance | Confirm user/business expectations | Acceptance scenarios and sign-off | Reviewer/User representative |
| Regression | Ensure changes do not break existing features | Automated regression suite | QA/Developer |
| Security | Verify security controls and identify weaknesses | Security checklist/test results | Developer/QA |
| Usability | Assess clarity and ease of use | Exploratory findings/user feedback | QA/User |
| Performance | Establish response-time and behavior baseline | Timing measurements | Developer/QA |

## 3.1 Test Process

Test planning: define scope, risks, environments, data and success criteria.

Test analysis/design: derive cases from requirements, acceptance criteria and risks.

Implementation: prepare test data, fixtures, automation and environments.

Execution: run tests, capture evidence and log defects.

Defect management: triage, assign, fix, retest and close.

Completion: evaluate metrics, residual risk and release criteria.

## 3.2 Entry Criteria

Requirements/acceptance criteria are sufficiently clear.

Build is deployable to the test environment.

Required test data and dependencies are available.

Critical environment configuration is complete.

## 3.3 Exit Criteria

All critical acceptance scenarios pass.

No unresolved Critical defect remains.

High-severity defects are resolved or formally accepted as release risk.

Required regression suite passes.

Security and deployment smoke checks are completed.

Test summary and known issues are documented.

# 4. Test Case Design

Test cases are derived from user stories, acceptance criteria, business rules, interface behavior and security risks. Each case should have a unique identifier, clear preconditions, reproducible steps, expected result, priority and pass/fail status.

| Field | Description |
| --- | --- |
| Test Case ID | Unique identifier such as AUTH-001 or TASK-004 |
| Module | Feature being tested |
| Priority | Critical, High, Medium or Low |
| Preconditions | Required account, data or environment state |
| Steps | Actions performed by tester |
| Expected Result | Observable correct behavior |
| Actual Result | Observed behavior during execution |
| Status | Pass / Fail / Blocked / Not Run |
| Defect ID | Linked issue if the case fails |

## 4.1 Sample Test Cases – Authentication

| ID | Scenario / Steps | Expected Outcome | Priority |
| --- | --- | --- | --- |
| AUTH-001 | Register with valid unique name/email/password | Account is created; user receives successful confirmation or is directed to login | Critical |
| AUTH-002 | Register with invalid email format | Validation message appears; account is not created | High |
| AUTH-003 | Register with existing email | Request is rejected with safe, understandable feedback | High |
| AUTH-004 | Login with valid credentials | User is authenticated and reaches protected area | Critical |
| AUTH-005 | Login with incorrect password | Access is denied; no protected data is exposed | Critical |
| AUTH-006 | Open protected route without authentication | User is denied/redirected to authentication flow | Critical |
| AUTH-007 | Logout then access protected page | Session/token is invalidated and protected content is unavailable | Critical |

## 4.2 Sample Test Cases – Subjects

| ID | Scenario / Steps | Expected Outcome | Priority |
| --- | --- | --- | --- |
| SUB-001 | Create subject with valid name | Subject is saved and appears in subject list | High |
| SUB-002 | Submit empty subject name | Validation prevents submission and explains required field | High |
| SUB-003 | Edit existing subject | Updated name persists after refresh | High |
| SUB-004 | Delete/archive subject | Subject leaves active list according to defined behavior | Medium |
| SUB-005 | User attempts to access another user's subject ID | Server rejects unauthorized access | Critical |

## 4.3 Sample Test Cases – Study Tasks

| ID | Scenario / Steps | Expected Outcome | Priority |
| --- | --- | --- | --- |
| TASK-001 | Create task with valid title, subject, priority and due date | Task is stored and displayed correctly | Critical |
| TASK-002 | Create task without required title | Validation prevents creation | High |
| TASK-003 | Edit task priority and due date | Updated values persist correctly | High |
| TASK-004 | Mark task completed | Status changes and completion is reflected in dashboard/progress | Critical |
| TASK-005 | Delete task | Task is removed/archived according to specification | High |
| TASK-006 | Enter invalid/overly long field input | Input is rejected or safely handled without server error | High |

# 5. Module-wise Test Cases – Dashboard, Progress, Notifications and API

## 5.1 Dashboard and Progress

| ID | Scenario / Steps | Expected Outcome | Priority |
| --- | --- | --- | --- |
| DASH-001 | Login with tasks in different statuses | Dashboard shows correct pending/completed summary | Critical |
| DASH-002 | Complete one pending task | Completion count and progress update consistently | Critical |
| DASH-003 | Refresh dashboard after changes | Displayed values remain consistent with persisted data | High |
| DASH-004 | User has no tasks | Empty state is clear and does not show incorrect metrics | Medium |
| PROG-001 | Complete known number of tasks | Progress calculation matches defined formula | Critical |
| PROG-002 | Create/delete task affecting progress | Progress recalculates correctly after persistence | High |

## 5.2 Notifications / Reminders

| ID | Scenario / Steps | Expected Outcome | Priority |
| --- | --- | --- | --- |
| NOT-001 | Create task with valid future reminder/due date | Reminder condition is stored correctly | Medium |
| NOT-002 | Reach reminder condition | Expected notification behavior occurs once per defined rule | High |
| NOT-003 | Invalid reminder configuration | Validation prevents invalid configuration | Medium |
| NOT-004 | Reminder service unavailable | Application handles failure gracefully and does not corrupt task data | High |

## 5.3 API and Security

| ID | Scenario / Steps | Expected Outcome | Priority |
| --- | --- | --- | --- |
| API-001 | Send valid task creation request | Expected success status and response body are returned | High |
| API-002 | Send malformed/invalid payload | Validation error returned; no invalid data persisted | High |
| SEC-001 | Call protected API without valid authentication | Request rejected with appropriate authorization status | Critical |
| SEC-002 | Change resource ID to another user's record | Access is rejected; no data is disclosed | Critical |
| SEC-003 | Submit unexpected special characters/payload data | Input is safely handled and no unintended command/query behavior occurs | Critical |
| SEC-004 | Trigger server-side error | Response avoids sensitive implementation details | High |

## 5.4 Acceptance Test Example

Acceptance scenario: “As a student, I want to create and complete a study task so that my progress is updated.” Preconditions: authenticated student account and at least one subject. Steps: open task page → create valid task → confirm it appears → mark it complete → open dashboard. Expected outcome: task is persisted, status becomes completed, and the dashboard/progress summary reflects the change. Success criterion: the complete journey works without data inconsistency, blocking errors or unauthorized access.

# 6. Automated vs. Manual Testing

| Approach | Advantages | Limitations | Best Use |
| --- | --- | --- | --- |
| Automated | Fast repeat execution; consistent; useful for regression; supports CI; good for data-driven cases | Initial development/maintenance effort; can become brittle; cannot judge visual/user experience well | Unit tests, API tests, stable component tests, critical regression suite |
| Manual | Flexible; supports exploration; human judgment; useful for UX and visual behavior | Slower and less repeatable; higher chance of execution variation | Exploratory, usability, visual checks, new features, unusual workflows |

## 6.1 Automation Strategy

Automate stable, repeatable and high-value checks first.

Run unit and API tests frequently during development.

Run critical regression tests on integration/release builds.

Keep automated tests independent and deterministic where practical.

Review failed tests to distinguish product defects from test/environment failures.

## 6.2 Manual Testing Strategy

Perform exploratory testing around new or changed features.

Check navigation, wording, visual hierarchy, responsive layout and accessibility-related behavior.

Test realistic user journeys that may be difficult to fully encode in automation.

Use boundary and unusual scenarios to discover unexpected behavior.

## 6.3 Recommended Balance

StudySphere should use a layered strategy: automation provides a fast safety net for repeatable behavior, while manual testing provides human judgment and exploration. Automation should not be treated as a replacement for all manual testing, and manual execution should not be relied upon for checks that can be repeated reliably by a test suite.

# 7. Quality Assurance Metrics

| Metric | Measurement | Purpose | Review Frequency |
| --- | --- | --- | --- |
| Test Coverage | Executed/implemented test conditions or code coverage where tooling supports it | Identify untested areas | Each Sprint |
| Test Pass Rate | Passed tests ÷ executed tests × 100 | Track stability | Daily/Sprint |
| Defect Density | Defects ÷ size measure (e.g., feature/story points) | Compare defect trends | Sprint/Release |
| Defect Leakage | Post-release/late-stage defects ÷ total defects | Measure effectiveness of earlier testing | Release |
| Severity Distribution | Count of defects by Critical/High/Medium/Low | Identify risk concentration | Weekly |
| Defect Reopen Rate | Reopened defects ÷ closed defects × 100 | Detect incomplete fixes | Sprint |
| Mean Time to Resolve | Average time from defect creation to verified closure | Track responsiveness | Weekly |
| Regression Pass Rate | Passed regression tests ÷ executed regression tests × 100 | Protect existing features | Release |
| API Response Time | Measured response time for critical endpoints | Detect obvious performance problems | Release |
| Build Success Rate | Successful integration builds ÷ total builds × 100 | Monitor integration health | Continuous |

## 7.1 Metric Interpretation

Metrics should be used as signals rather than isolated targets. For example, high test coverage does not prove that tests are meaningful, and a low defect count can indicate either high quality or insufficient testing. Trends, severity and risk context should therefore be reviewed together.

## 7.2 Suggested Release Thresholds

| Quality Gate | Suggested Threshold |
| --- | --- |
| Critical test cases | 100% pass |
| Critical defects | 0 open |
| High defects | 0 open unless explicitly accepted with documented rationale |
| Regression suite | 100% of critical regression cases pass |
| Required automated checks | 100% pass before merge/release |
| Coverage | Set a project baseline and improve critical business-logic coverage each iteration |
| Performance | Critical API/UI workflows meet agreed project response-time baseline |

# 8. Defect Tracking and Resolution Process

## 8.1 Defect Lifecycle

New → Triaged → Assigned → In Progress → Fixed → Ready for Retest → Verified → Closed. If verification fails, the issue moves back to Reopened/In Progress. A duplicate or invalid report is documented and closed with an explanation.

## 8.2 Defect Report Fields

| Field | Required Information |
| --- | --- |
| Defect ID | Unique issue identifier |
| Title | Short, specific problem statement |
| Environment | Browser, OS, build/version, test environment |
| Preconditions | Account/data/configuration required |
| Steps to Reproduce | Numbered, repeatable actions |
| Expected Result | Correct behavior |
| Actual Result | Observed behavior |
| Severity/Priority | Business/technical impact and urgency |
| Evidence | Screenshot, logs, request/response or recording when useful |
| Owner | Person responsible for investigation/fix |
| Linked Test Case | Test that exposed the defect |
| Resolution | Fix, duplicate, invalid, deferred or accepted risk |

## 8.3 Severity Levels

| Severity | Definition | Release Treatment |
| --- | --- | --- |
| Critical | Security bypass, data loss/corruption, application unusable | Must be fixed before release |
| High | Major core workflow fails | Normally fixed before release |
| Medium | Important feature impaired but workaround exists | Prioritize based on release impact |
| Low | Minor cosmetic/usability issue | May be deferred with backlog record |

## 8.4 Triage Rules

Reproduce the issue before assigning severity.

Prioritize security and data-integrity defects immediately.

Link defects to affected requirements/test cases.

Avoid closing without verification or documented rationale.

Review aging defects during Sprint review/retrospective.

# 9. Code Review and QA Review Process

Code review is a quality-control activity performed before changes are merged. It helps identify defects, unclear design, security weaknesses, maintainability problems and missing tests before changes reach the shared integration branch.

## 9.1 Pull Request Process

Developer creates a focused feature branch.

Developer runs formatting, linting and relevant automated tests.

Pull request explains the change, test evidence and any known limitations.

Reviewer checks functionality, readability, error handling, validation, security and test adequacy.

Requested changes are resolved.

Automated checks pass and reviewer approves.

Change is merged using the agreed repository workflow.

## 9.2 Review Checklist

| Area | Reviewer Questions |
| --- | --- |
| Correctness | Does implementation satisfy acceptance criteria? |
| Design | Are responsibilities modular and understandable? |
| Validation | Are trusted/untrusted inputs handled appropriately? |
| Security | Are authentication, authorization, secrets and sensitive errors handled correctly? |
| Testing | Are relevant unit/API/UI/integration tests included? |
| Error handling | Are failure paths controlled and user-safe? |
| Maintainability | Is the code readable and free of unnecessary duplication? |
| Performance | Are avoidable repeated calls, inefficient queries or large operations present? |
| Documentation | Are API/behavior changes documented where needed? |

# 10. Security and Reliability Testing

For a web application, security testing should be systematic and integrated into the development process. OWASP's Web Security Testing Guide covers areas including configuration, identity management, authentication, authorization, session management, input validation, error handling, business logic, client-side and API testing. citeturn0search2

| Security Area | StudySphere Checks |
| --- | --- |
| Authentication | Invalid credentials, brute-force-resistant behavior where applicable, logout, protected routes |
| Authorization | User cannot access another user's subjects/tasks/profile |
| Session/Token | Protected resources require valid authentication; logout invalidates access according to design |
| Input Validation | Invalid types, lengths, formats and unexpected values rejected safely |
| Error Handling | No stack traces, secrets or internal details in user-facing errors |
| API Security | Validate methods, parameters, authentication and authorization |
| Business Logic | Test task ownership, status transitions and reminder rules |
| Configuration | Secrets outside source control; production settings reviewed |

OWASP also emphasizes that security testing is methodical verification of security controls and that findings should be documented with impact and mitigation. citeturn0search3

## Reliability Checks

Refresh and retry behavior after recoverable failures.

Database/API failure handling without partial or corrupt state.

Idempotent behavior where duplicate requests could occur.

Consistent error responses and user feedback.

Backup/recovery expectations for the chosen deployment environment.

# 11. Testing Schedule Across the Development Lifecycle

| Phase | Testing Activities | Key Output |
| --- | --- | --- |
| Week 1 – Requirements | Review acceptance criteria, identify testable requirements and risks | Initial test strategy + risk-based test inventory |
| Week 2 – Design | Review UI flows, API contracts and data rules | Test scenarios + traceability draft |
| Week 3 – Foundation | Unit/API framework, test data and environment checks | Executable test baseline |
| Weeks 4–5 – Core Development | Unit, component, API and integration tests for auth, subjects, tasks | Feature-level evidence |
| Week 6 – Dashboard | Data consistency, progress calculations, UI and integration tests | Dashboard/progress test results |
| Week 7 – MVP Hardening | Security, validation, negative and regression tests | MVP quality report |
| Week 8 – Integration | End-to-end critical journeys and defect regression | Release candidate defect report |
| Week 9 – Verification | System, security, usability, performance and compatibility testing | Final QA report |
| Week 10 – Release | Smoke test, deployment verification and documentation review | Release sign-off evidence |

## Test Environment

Development: local database/test fixtures and developer browsers.

Staging: integrated application with production-like configuration and non-production data.

Release: final deployment target with controlled smoke-test accounts/data.

# 12. Acceptance Testing and Release Readiness

## 12.1 Acceptance Criteria

Core user journeys can be completed from login through task completion.

Data shown on the dashboard matches persisted task/subject data.

Unauthorized access attempts are rejected.

Required validation and error messages are understandable.

Critical regression tests pass.

No Critical defects remain open.

## 12.2 User Acceptance Scenarios

| Scenario | Success Condition |
| --- | --- |
| New student onboarding | Student can register/login and reach dashboard without blocking issue. |
| Study planning | Student can create a subject and add a task with valid details. |
| Task completion | Student can complete a task and see updated progress. |
| Data safety | Student cannot view or modify another student's records. |
| Recovery | A recoverable server/API failure produces controlled feedback rather than a broken page. |
| Responsive use | Core workflow remains usable at supported screen sizes. |

## 12.3 Release Decision

Release approval is based on evidence rather than a single metric. The reviewer considers functional pass rate, defect severity, regression results, security findings, usability observations, performance baseline, deployment smoke tests and known residual risks.

# 13. QA Risks and Mitigation

| Risk | Potential Effect | Mitigation |
| --- | --- | --- |
| Insufficient test coverage | Defects remain undiscovered | Risk-based test design; prioritize critical workflows |
| Flaky automated tests | False failures reduce trust | Keep tests isolated, deterministic and review failures |
| Unclear requirements | Incorrect behavior accepted as correct | Review acceptance criteria before implementation |
| Environment differences | Works locally but fails in staging | Use repeatable configuration and staging checks |
| Test data inconsistency | Unreliable results | Controlled fixtures/seed data and reset strategy |
| Late security testing | Expensive rework or exposure | Security checks from design through release |
| Time pressure | Testing skipped near deadline | Reserve testing capacity and prioritize release gates |
| Defect overload | Fixes become difficult to manage | Severity-based triage and aging review |
| Over-automation | Poor UX/exploratory coverage | Maintain manual exploratory and usability testing |
| Under-automation | Slow, inconsistent regression | Automate stable high-value regression cases |

# 14. Testing Tools and Testware

| Purpose | Potential Tooling | Use in StudySphere |
| --- | --- | --- |
| Unit/component testing | Jest / Vitest / React Testing Library | Logic and component behavior |
| API testing | Postman / Newman or equivalent | Endpoint validation and regression |
| E2E testing | Playwright / Cypress or equivalent | Critical browser workflows |
| Lint/static checks | ESLint and formatter | Code consistency and early defect detection |
| Version control | Git / GitHub | Change history, pull requests, review |
| Issue tracking | GitHub Issues / project board | Defect lifecycle and backlog |
| Browser tools | Chrome/Firefox developer tools | Network, console, responsive checks |
| Security reference | OWASP WSTG | Security test planning |
| Database checks | MongoDB tools / test fixtures | Persistence and data integrity |

Tool selection is subject to project constraints. The strategy does not depend on a particular vendor; equivalent tools may be substituted if they provide the required capabilities.

# 15. Conclusion

The StudySphere QA plan establishes a complete, repeatable approach to software quality. Testing is distributed across the lifecycle so that defects can be discovered early, corrected efficiently and prevented from recurring. The framework combines unit, integration, system and acceptance testing with security, regression, usability and performance activities.

The module-wise test cases provide practical coverage for authentication, subjects, tasks, dashboard, progress, notifications and APIs. Automated tests will protect stable, repeatable behavior, while manual testing will provide exploratory and user-centered validation. Defect tracking, code review and release gates provide additional controls to maintain quality as the project changes.

Quality metrics will be monitored as trends and interpreted in context. A successful release requires evidence that critical workflows function correctly, critical defects are resolved, security checks are completed, regression tests pass and deployment smoke tests succeed.

This strategy therefore supports the project's Agile development model while creating a clear QA process that is measurable, risk-aware, security-conscious and suitable for a student-scale software project.

## Final QA Checklist

Requirements have testable acceptance criteria.

Critical unit/API/integration tests pass.

Critical end-to-end workflows pass.

Security and authorization checks completed.

Regression suite passes.

No unresolved Critical defects.

High-severity defects resolved or formally accepted.

Performance baseline checked.

Code review completed for release-bound changes.

Release smoke test passes.

Known issues and residual risks documented.

# 16. References

ISTQB, Certified Tester Foundation Level Syllabus v4.0.1 (2024).
https://istqb.org/wp-content/uploads/2024/11/ISTQB_CTFL_Syllabus_v4.0.1.pdf

ISTQB, Certified Tester Foundation Level v4.0 – official overview.
https://istqb.org/certifications/certified-tester-foundation-level-ctfl-v4-0/

OWASP Foundation, Web Security Testing Guide – official project.
https://owasp.org/projects/web-security-testing-guide

OWASP Web Security Testing Guide v4.2 – Introduction and Testing Framework.
https://wstg.owasp.org/v4.2/2-Introduction/

OWASP Developer Guide – Web Security Testing Guide.
https://devguide.owasp.org/en/06-verification/01-guides/01-wstg/

These public sources were used to inform the testing levels, SDLC integration, review practices, security testing structure and quality-assurance approach. They are references for planning and do not imply formal certification or compliance.